# HAWKABUILD — Complete Project Development Workflow

AppBuildersPH Hackathon · Education · Flutter · On-Device AI · 4-Member Team

For your team of four, I recommend building one complete, working offline speech-practice experience first, then adding features that improve its quality.

Your most important development rule should be:

Every member can work independently, but all four must agree on the same data structures and integration process before coding.

That prevents the common situation where the interface looks finished, the AI models work separately, but the complete application doesn't work.

## 1. Final technology plan

| Component | Technology | Assigned member |
| --- | --- | --- |
| Flutter UI and navigation | Flutter + Material 3 | Member 1 |
| Audio recording and transcription | sherpa-onnx or whisper.cpp | Member 2 |
| Speaking pace, fillers, pauses | Dart algorithms + optional VAD | Member 2 |
| Body tracking | MediaPipe Pose Landmarker | Member 3 |
| Local AI feedback | Rule-based engine, optional llama.cpp LLM | Member 3 |
| PDF/DOCX text extraction | Offline document parsers | Member 4 |
| Local database and progress | SQLite + Drift | Member 4 |
| App integration and testing | Flutter services + Android native integration | All members |

For initial development, target Android first, rather than trying to support Android and iOS simultaneously.

The official Flutter platform-channel mechanism supports connecting Dart code with native Kotlin/Java implementations, while MediaPipe provides an Android pose-landmark implementation. Sherpa-onnx also has offline Flutter speech-recognition examples.

Flutter Documentation

+2

Use a native on-device model runtime—not a desktop Ollama service—for the final APK. llama.cpp has Android integration documentation if you decide to include a local LLM.

GitHub

## 2. Overall development workflow

01

Project setup and planning

Repository, Android test device, development tools, feature priorities

02

AI feasibility testing

Verify offline speech transcription, pose detection and device performance

03

Define shared contracts

Common data models and service interfaces for all members

04

Parallel feature development

UI, speech analysis, pose feedback, local data and documents

05

First integrated working build

Record → Transcribe → Measure → Feedback → Save

06

Add supporting features

Document comparison, cartoon audience, stars, profiles and customization

07

Quality assurance

Real-device tests, privacy, model accuracy, offline checks

08

Final release and hackathon demo

Build APK, rehearse live demo, document limitations

The first integrated working build is the most important milestone. After that, the team should be improving an actual product instead of combining four unfinished components at the end.

## 3. Roles and responsibilities for all 4 members

Member 1 — Frontend Developer & UI/UX Lead

Primary responsibility: Build everything the student sees and interacts with.

Assigned screens: Login/Register, onboarding, personalization, dashboard, practice room, feedback report, progress, profile and settings.

Also responsible for: Navigation, app theme, cartoon audience animation, camera/microphone permission prompts, loading and error states.

Required output: A Flutter interface connected to service interfaces, initially using mock responses.

Member 2 — Speech AI & Audio Processing Lead

Primary responsibility: Turn a recorded speech into measurable speech-delivery data.

Assigned features: Audio capture, offline transcription, pause analysis, speaking-rate measurement, filler-word identification and audio handling.

Also responsible for: Testing English/Filipino recognition, returning timestamps when supported, and handling transcription errors.

Required output: A speech-analysis service that produces transcript text and structured metrics without using an online speech API.

Member 3 — Computer Vision & AI Feedback Lead

Primary responsibility: Analyze observable body movement and turn collected evidence into practical coaching advice.

Assigned features: MediaPipe pose integration, movement metrics, pose quality checks, structured recommendations, optional local LLM.

Also responsible for: Validating that AI feedback doesn't invent numerical measurements or infer mental states.

Required output: A pose-analysis service and feedback-generation service with tested outputs.

Member 4 — Data, Document Processing & Integration Lead

Primary responsibility: Make sure user data is stored correctly and all modules work together.

Assigned features: SQLite, local user profiles, session history, stars and levels, PDF/DOCX extraction, data deletion and release builds.

Also responsible for: Coordinating pull requests, integration tests, APK packaging and troubleshooting between modules.

Required output: Reliable offline persistence, readable-document processing, and a working integrated application.

All members own the quality of their own feature. Member 4 coordinates integration but should not be expected to fix everyone else's unfinished code.

## 4. Shared project structure

Agree on this structure before working in parallel:

hawkabuild/

├── lib/

│   ├── main.dart

│   ├── app/

│   │   ├── app.dart

│   │   ├── router.dart

│   │   └── theme/

│   ├── core/

│   │   ├── models/

│   │   │   ├── practice_session.dart

│   │   │   ├── speech_metrics.dart

│   │   │   ├── pose_metrics.dart

│   │   │   └── feedback_report.dart

│   │   ├── services/

│   │   │   ├── speech_service.dart

│   │   │   ├── pose_service.dart

│   │   │   ├── feedback_service.dart

│   │   │   └── document_service.dart

│   │   └── utils/

│   ├── features/

│   │   ├── onboarding/

│   │   ├── profile/

│   │   ├── practice/

│   │   ├── feedback/

│   │   ├── progress/

│   │   ├── documents/

│   │   └── settings/

│   └── data/

│       ├── local/

│       └── repositories/

├── android/

│   └── app/src/main/

│       └── kotlin/

│           └── ...native_ai/

├── assets/

│   ├── animations/

│   ├── images/

│   └── models/

└── test/

### The shared data contract

Your team should agree on the following objects.

| Data object | Required fields |
| --- | --- |
| PracticeSession | ID, profile ID, start time, duration, language, speech goal, status |
| SpeechMetrics | Transcript, word count, speech duration, words/minute, filler occurrences, pause statistics |
| PoseMetrics | Valid frame count, framing status, movement measures, analysis quality |
| FeedbackReport | Evidence-based observations, tips, limitations, related transcript segments |
| DocumentResult | Document ID, extracted text, page/section references, readable status |
| ProgressRecord | Session ID, comparable metrics, earned stars, level |

Each model should define which fields are optional. For example, camera-disabled sessions must allow missing PoseMetrics.

Integration rule: Member 1 consumes these shared models. Members 2 and 3 produce analysis results. Member 4 stores and retrieves the results. No one invents a separate incompatible result format.

## 5. Development phases and task assignments

I recommend a 14-day reference schedule. If your actual hackathon is shorter, prioritize Phases 1–4 and reduce the optional features.

Phase 1 — Foundation

Days 1–2

Goal: Four developers can build the same Flutter project successfully.

| Member | Tasks |
| --- | --- |
| 1 | Design mockups, implement theme/navigation |
| 2 | Test offline ASR on a real Android phone |
| 3 | Test MediaPipe and optional LLM feasibility |
| 4 | Initialize repository, database, shared model contracts |

Completion condition: A basic APK runs, and separate speech/pose proofs of concept have been tested. Decide which AI runtime is viable before proceeding.

Phase 2 — Core features

Days 3–5

| Member | Tasks |
| --- | --- |
| 1 | Onboarding, dashboard, practice-room UI |
| 2 | Audio recording, offline transcription, pace/fillers |
| 3 | Pose landmarks, framing/movement measurements |
| 4 | Profile storage, session database, repository layer |

Completion condition: A recorded speech can be processed into real metrics, and the interface can display mock or actual results.

Phase 3 — First full integration

Days 6–8

| Member | Tasks |
| --- | --- |
| 1 | Connect practice UI to analysis services |
| 2 | Return tested speech metrics to UI |
| 3 | Combine evidence into rule-based coaching feedback |
| 4 | Save/retrieve sessions, integrate all modules |

Completion condition: A student can record, stop, receive feedback and save the result—all offline.

This is your first truly demo-ready milestone.

Phase 4 — Supporting features

Days 9–11

| Member | Tasks |
| --- | --- |
| 1 | Cartoon audience, progress visualizations |
| 2 | Improve transcription accuracy and error handling |
| 3 | Optional local LLM explanations, feedback validation |
| 4 | Readable PDF extraction, stars/levels, data deletion |

Completion condition: Core experience is stable, progress is meaningful, and any added features work without connectivity.

Phase 5 — QA and demo

Days 12–14

| Member | Tasks |
| --- | --- |
| 1 | Fix UI defects, finalize responsive layout |
| 2 | Benchmark audio accuracy and processing time |
| 3 | Validate pose and coaching explanations |
| 4 | Build signed or installable APK, test database/release |

Completion condition: The complete demo succeeds repeatedly on the real device in airplane mode, with no server-based inference.

## 6. Team prompts — ready to copy into ChatGPT or your coding assistant

Give each member the shared project context, architecture, models and assigned task. The prompts below are intentionally specific so AI-generated code is less likely to conflict with teammates' work.

### Member 1 prompt — Flutter UI/UX

Act as a senior Flutter and Material 3 mobile developer.

We are building HAWKABUILD, an Android-first, offline AI public speaking coach for students, with a team of four developers.

MY ROLE: Member 1 — Frontend Developer and UI/UX Lead.

Design and implement the Flutter user interface with these sections:

- Login or local profile registration

- First-time onboarding tour

- Personalization: language and speaking goal

- Home dashboard

- Practice room with microphone, optional camera preview, timer and animated cartoon audience

- Speech feedback screen

- Progress dashboard with stars and levels

- Profile and settings, including data deletion

Design requirements:

- Flutter + Material 3

- Navy blue primary, light blue/light green accents

- Light and dark themes

- Modern but slightly cartoonish style

- Responsive layout for Android phones

- Clear microphone and camera consent

Architecture requirements:

- Use feature-based folders.

- Keep all AI logic outside UI widgets.

- Define service interfaces and use mock services until other team members complete their modules.

- Do not call cloud APIs.

- Allow an audio-only practice mode.

- Show loading, permission-denied, cancellation and processing-error states.

First provide a screen map, folder structure, reusable widgets, navigation structure and dependencies.

Then implement one working screen at a time using maintainable Dart code.

Do not invent APIs from teammates. State the exact interface contracts you require and use mocks for unavailable implementations.

### Member 2 prompt — Speech AI

Act as a mobile speech recognition and audio processing engineer.

We are building HAWKABUILD, a Flutter Android application that provides fully offline public speaking practice.

MY ROLE: Member 2 — Speech AI and Audio Processing Lead.

Build a local speech analysis module that:

- Accepts a locally recorded audio file.

- Runs offline speech-to-text using a suitable sherpa-onnx or whisper.cpp model.

- Returns transcript text, with timestamps when supported.

- Calculates speech rate in words per minute.

- Detects likely filler words such as "um", "uh", and configurable Filipino fillers.

- Calculates pause duration and frequency using reliable timing or VAD signals.

- Handles low-quality audio and transcription failure.

- Returns results to Flutter using a documented Dart service interface.

Requirements:

- No internet connection or cloud speech API.

- Test on a physical Android phone.

- Measure recognition accuracy and processing time.

- Make model selection explicit; verify language support and license.

- Keep speech metrics deterministic.

- Do not count filler words using fabricated transcript data.

- Distinguish words-per-minute definitions, including whether silent intervals are counted.

- Allow the user to correct recognition mistakes.

Deliver:

- Model comparison and selected runtime

- Setup instructions

- Dart service interface

- Native integration steps if required

- SpeechMetrics data model

- Unit tests using sample recordings

- Error handling and integration guidance

Start with a small offline transcription proof of concept before building the full module.

### Member 3 prompt — Body AI and feedback

Act as a senior on-device computer vision and AI inference engineer.

We are building HAWKABUILD, an offline public speaking coach using Flutter for Android.

MY ROLE: Member 3 — Computer Vision and AI Feedback Lead.

Create two independent modules.

MODULE A: Pose analysis

- Use MediaPipe Pose Landmarker on Android.

- Process camera frames locally.

- Measure visible pose landmarks, body sway, upper-body movement, and whether the person remains in frame.

- Handle occlusion, multiple people, invalid landmarks and camera interruptions.

- Record analysis quality and limitations.

- Return structured PoseMetrics.

MODULE B: Feedback engine

- Receive SpeechMetrics, optional PoseMetrics, speaking goal and optional document evidence.

- Produce coaching observations supported by actual measured data.

- Begin with deterministic rules and text templates.

- Optionally integrate a small quantized model through llama.cpp if real-device benchmarks support it.

- Never invent metrics, timestamps or quotations.

- Never infer emotional state, anxiety, confidence, personality or disability from pose alone.

- Provide helpful, respectful suggestions rather than rigid judgments.

Technical requirements:

- Core inference must work offline.

- Provide Dart-facing service interfaces.

- Prefer processing after recording if real-time inference causes performance problems.

- Manage inference threads and memory carefully.

- Return partial results when video is unavailable.

- Benchmark performance on the target Android device.

Deliver:

- Pose detection proof of concept

- PoseMetrics data structure

- FeedbackReport data structure

- Evidence-to-recommendation rules

- Optional local LLM prompt and inference integration

- Real-device tests and clear limitations

Start with a working pose-landmark prototype and explain how Flutter will consume the results.

### Member 4 prompt — Database, documents and integration

Act as a senior Flutter application architect, local database engineer and integration lead.

We are building HAWKABUILD, an offline-first AI public speaking coach for Android, developed by four members.

MY ROLE: Member 4 — Data, Document Processing and Integration Lead.

Responsibilities:

- Set up SQLite using Drift.

- Implement local profiles and profile editing/deletion.

- Store practice session metadata, transcript, speech metrics, pose metrics and feedback.

- Implement progress tracking, stars and level progression.

- Create offline PDF text extraction with quality checks.

- Add DOCX extraction later if feasible.

- Manage recordings and user documents in app-private storage.

- Coordinate integration of the UI, speech AI, pose analysis and feedback modules.

- Create automated tests and the Android release build.

Requirements:

- No cloud database or online inference.

- Avoid plaintext password storage; use local profiles and appropriate device authentication when needed.

- Deleting an account must remove associated local records and owned files.

- Use repository interfaces rather than SQL queries inside UI widgets.

- Use database migrations when changing schema.

- Reject encrypted, empty or unreadable documents gracefully.

- Do not promise semantic concept comparison unless it is implemented and validated.

- Track star awards using explicit, deterministic rules and avoid double-awarding on session retries.

- Handle partial analysis failures.

- Document integration and release steps.

Deliver:

- Shared model definitions

- SQLite/Drift schema

- Repository interfaces

- Document extraction service

- Stars/level rules

- Integration checklist

- Test plan

- Build instructions for an offline Android APK

Start by creating the architecture and interfaces that the other three members must follow. Do not invent implementations that another member owns.

## 7. Team coordination and GitHub workflow

Each member develops in a dedicated feature branch. Keep the main branch working at all times.

Recommended GitHub structure

main ├── feature/ui ├── feature/speech-ai ├── feature/pose-feedback └── feature/data-integration

Create small pull requests into main, review them, run tests, and merge only when the application still builds.

### Daily team meeting (15 minutes)

Each member should report three things: what they finished yesterday, what they will implement today, and what is blocking them.

At the end of each workday, run the integrated application—not just the individual modules.

You can copy this reporting template to your team group chat:

HAWKABUILD — Daily Development Update

Member: [Name]
Date: [Date]

Completed today:

- [Finished feature or task]

Currently working on:

- [Current task]

Blockers:

- [Issue or dependency, if any]

Ready for integration:

- [Branch, pull request or module]

Next task:

- [Tomorrow's priority]

Need assistance from:

- [Member / None]

## 8. Critical integration rules

These rules are especially important for a four-member Local AI project.

- Never pass raw camera video to the feedback LLM. Member 3 should extract relevant landmarks and measurements first.

- Record first and analyze after stopping, at least in the initial version. This greatly reduces the difficulty of running several AI models simultaneously.

- Use one shared session ID. Audio metrics, pose metrics, documents, feedback and stars must all reference the same practice session.

- Never calculate stars from the LLM's opinion. Use transparent numerical rules based on comparable sessions and declared targets.

- Ensure the complete app works offline after installation and model provisioning. Bundled models or an explicit one-time setup are needed; a hidden internet download during the demo is not acceptable.

- Allow partial results. If the camera fails but the microphone works, provide speech feedback rather than failing the entire session.

- Protect personal data. Do not automatically retain raw audio/video indefinitely. Give students clear deletion controls.

## 9. Minimum acceptance criteria

Before you consider the app finished, test these user journeys.

Project completion checklist

0/8

First launch

Student creates a local profile, selects a language and reaches the dashboard without internet.

Practice recording

Student starts and stops a speech; audio recording and optional camera processing work.

Speech analysis

Offline recognition produces a transcript, and the app calculates measurable delivery metrics.

Body analysis

The app reports supported visible movement measurements or explains why they are unavailable.

Feedback

Recommendations correspond to actual analysis evidence, with no invented measurements.

Progress

Completed sessions are saved, and comparable repeated sessions can earn stars.

Data privacy

Student can edit the profile and delete personal records and recordings.

Offline verification

All essential functionality works on the target device in airplane mode.

Copy checklist

## 10. Final scope recommendation

For the first stable version, your team should focus on this sequence:

Student opens HAWKABUILD

Practices a speech with microphone and optional camera

Local AI processes speech and pose data

App explains measurable strengths and areas for improvement

Student repeats the practice and tracks progress

PDF support should initially mean extracting readable content and showing which prepared speech sections may have been omitted. Accurate evaluation of whether the student understood all concepts is a separate, harder feature. Defer unrestricted semantic evaluation until it can be tested.

Similarly, the local LLM is an enhancement to the feedback engine, not a prerequisite for a functioning MVP. Your app can still provide valid, useful feedback using local speech recognition, landmark detection, and explainable rules.

The single most important milestone for your team is this: one student completes a speech, receives accurate measurable feedback, and sees the session saved—all while the phone is offline.

Once that works reliably, add the cartoon character, document support, more detailed AI coaching, and visual polish. That gives HAWKABUILD the best chance of becoming a finished, defensible hackathon submission rather than an impressive collection of disconnected features.